CLAUDE CODE BUILD SPEC Research Studio MVP — Annotation layer only, no AI features Stack: React + Vite + PDF.js + Supabase + Tailwind — May 2026

This document is a complete Claude Code prompt spec. Feed each section to Claude Code in order. Each section is self-contained and ends with a verification step before moving on.

The MVP is a web app where you can upload PDFs, read them, highlight text in multiple colors, leave sticky notes, organize documents in a library, and export your annotations. No AI. No backend processing. Just a clean, fast, personal research tool you own.

| 6 Sprints | 6-8 Total weeks | 5 Tech dependencies | 0 (by design) AI features |
| --- | --- | --- | --- |

# Sprint 1 — Project Setup & PDF Rendering

Everything starts here. Get the project scaffolded, PDF.js rendering a document in the browser, and page navigation working. This is the foundation every other sprint builds on.

## 1.1 Claude Code Prompt — Scaffold the project

Copy this entire block and paste it as your first Claude Code prompt.

Create a new React + Vite project called "research-studio". Install these dependencies: - pdfjs-dist (PDF rendering) - @supabase/supabase-js (database, auth, storage) - react-router-dom (routing) - tailwindcss + @tailwindcss/vite (styling) - lucide-react (icons) - zustand (state management) - @radix-ui/react-tooltip (tooltips) - react-hot-toast (notifications) Project structure to create: src/ components/ pdf/ (PDF viewer components) annotations/ (highlight + note components) library/ (document library components) ui/ (shared UI primitives) hooks/ (custom React hooks) store/ (Zustand stores) lib/ (utilities: supabase client, pdf utils) pages/ (route-level components) types/ (TypeScript interfaces) Configure Tailwind with a custom color extending the default palette: brand: { DEFAULT: "#534AB7", light: "#EEEDFE", dark: "#3C3489" } Set up react-router-dom with these routes: / -> LibraryPage (document library) /doc/:docId -> ViewerPage (PDF viewer) /auth -> AuthPage (login/signup) Create a .env.local with placeholders: VITE_SUPABASE_URL=your_supabase_url VITE_SUPABASE_ANON_KEY=your_supabase_anon_key Do not add any content to the pages yet. Just the routing scaffold. Run the dev server and confirm it starts without errors.

## 1.2 Claude Code Prompt — PDF Rendering

In src/components/pdf/PDFViewer.tsx, build a PDF viewer component using pdfjs-dist. Requirements: - Accept a `url` prop (string, a blob URL or remote URL) - Render all pages vertically stacked with 16px gap between pages - Each page renders onto a <canvas> element at device pixel ratio quality - Page width fills the container width (responsive) - Show a loading skeleton while the PDF loads - Show a clean error state if the PDF fails to load In src/components/pdf/PageCanvas.tsx: - Render one PDF page onto a canvas - Re-render on container resize (use ResizeObserver) - Forward a ref so the parent can access canvas dimensions In src/hooks/usePDFDocument.ts: - Accept a URL, return { pages, isLoading, error, totalPages } - Use pdfjs-dist getDocument() - Set the workerSrc to the local pdfjs worker file In src/pages/ViewerPage.tsx: - Load a hardcoded test PDF URL for now (use any public PDF) - Render <PDFViewer> full height - Add a simple top bar showing the document title Verify: open /doc/test in the browser and see a multi-page PDF rendering correctly.

## 1.3 Claude Code Prompt — Page Navigation

Add page navigation to the PDF viewer. In src/components/pdf/PDFToolbar.tsx: - Current page indicator: "Page 3 / 24" - Prev / Next page buttons (arrow icons from lucide-react) - Clicking prev/next scrolls smoothly to that page - Keyboard shortcuts: ArrowLeft = prev page, ArrowRight = next page - Zoom controls: 50%, 75%, 100%, 125%, 150%, 200% presets + custom input - Fit-to-width button that calculates optimal zoom for the container In src/hooks/usePageObserver.ts: - Use IntersectionObserver to detect which page is currently most visible - Update the current page indicator as the user scrolls Wire the toolbar into ViewerPage. Toolbar sticks to the top. Verify: scrolling updates the page counter. Clicking arrows jumps to correct page. Verify: zoom changes resize the canvas render correctly.

End of Sprint 1. Before continuing: PDF loads, all pages render, page nav works, zoom works.

# Sprint 2 — Highlight Layer

This is the hardest sprint technically. The highlight layer sits on top of the PDF canvas and must map text selection coordinates to persistent highlight regions. Take this slow. The coordinate system is critical to get right.

Key concept: PDF.js renders text as a hidden <div> layer over the canvas (the text layer). Highlights are SVG rectangles drawn in a third layer positioned between canvas and text. All three layers must be pixel-perfectly aligned.

## 2.1 Claude Code Prompt — Three-layer page structure

Refactor PageCanvas.tsx into a three-layer page component: src/components/pdf/PDFPage.tsx Layer 1 (bottom): <canvas> - the PDF render Layer 2 (middle): <svg> id="highlight-layer" - highlight rectangles Layer 3 (top): PDF.js text layer <div> - transparent, handles text selection All three layers must: - Be absolutely positioned within a relative container - Have exactly the same width and height - The SVG viewBox must match the canvas dimensions in CSS pixels Render the PDF.js text layer using renderTextLayer() from pdfjs-dist. The text layer provides selectable text AND is where we intercept selections. Add a data-page-number attribute to each page container. In src/types/annotation.ts, define these TypeScript interfaces: interface HighlightRect { x: number; y: number; width: number; height: number; pageNumber: number; } interface Highlight { id: string; docId: string; color: HighlightColor; // "yellow" ¦ "green" ¦ "pink" ¦ "blue" rects: HighlightRect[]; selectedText: string; note?: string; createdAt: string; } type HighlightColor = "yellow" ¦ "green" ¦ "pink" ¦ "blue"; Verify: the text layer renders and text is selectable. No visual change yet.

## 2.2 Claude Code Prompt — Text selection to highlight

In src/hooks/useTextSelection.ts: - Listen for mouseup events on the PDF viewer - When text is selected (window.getSelection() is not empty): * Extract the selected text string * Get all Range client rects from the selection * Convert each rect from viewport coordinates to PDF page coordinates (subtract the page container offset, divide by current zoom scale) * Return { selectedText, rects, pageNumber } or null if nothing selected In src/components/pdf/HighlightTooltip.tsx: - A small floating toolbar that appears above a text selection - Shows 4 color swatches: yellow (#FFE600), green (#64C878), pink (#E6649A), blue (#508CF0) - Clicking a color swatch calls onHighlight(color) - Dismisses when clicking outside or pressing Escape - Position it above the selection midpoint, never overflow viewport In src/store/annotationStore.ts (Zustand): - State: highlights: Record<string, Highlight[]> (keyed by docId) - Actions: addHighlight, removeHighlight, updateHighlightNote - Persist to localStorage with key "research-studio-annotations" using Zustand persist middleware Wire useTextSelection into PDFViewer. When text is selected, show HighlightTooltip. When a color is chosen, create a Highlight object and add it to the store. Verify: select text, tooltip appears, click yellow, highlight is saved to store.

## 2.3 Claude Code Prompt — Render saved highlights

In src/components/pdf/HighlightLayer.tsx: - Props: pageNumber, docId, scale - Read highlights for this docId and pageNumber from annotationStore - For each highlight, render its rects as SVG <rect> elements - Color mapping (use fill-opacity 0.35): yellow -> fill="#FFE600" green -> fill="#64C878" pink -> fill="#E6649A" blue -> fill="#508CF0" - On hover, increase fill-opacity to 0.55 and show a cursor pointer - On click, emit onHighlightClick(highlight) event - Rects must scale with zoom: multiply stored coordinates by current scale Render <HighlightLayer> as Layer 2 in PDFPage.tsx. In src/components/annotations/HighlightPopover.tsx: - Appears when a highlight is clicked - Shows the selected text in a quote block - Shows the note if one exists (editable textarea) - Color re-picker (change highlight color) - Delete button with confirmation - Dismiss on Escape or outside click Verify: add highlights, reload the page, highlights persist and render correctly. Verify: clicking a highlight opens the popover. Verify: zoom in/out and highlights stay aligned with the text.

End of Sprint 2. Before continuing: text selection creates highlights in all 4 colors. Highlights survive page reload. Highlights stay aligned at all zoom levels. Clicking a highlight opens a popover.

# Sprint 3 — Notes & Annotation Sidebar

Add sticky notes attached to page positions, and a sidebar panel that lists all annotations for the current document with search and filter.

## 3.1 Claude Code Prompt — Sticky notes

Add sticky notes to the annotation system. In src/types/annotation.ts, add: interface StickyNote { id: string; docId: string; pageNumber: number; x: number; // 0-1 normalized position on page y: number; // 0-1 normalized position on page content: string; color: "yellow" ¦ "green" ¦ "pink" ¦ "blue"; createdAt: string; } Update annotationStore to include: stickyNotes: Record<string, StickyNote[]> addStickyNote, removeStickyNote, updateStickyNote In src/components/annotations/StickyNote.tsx: - Rendered as a small colored pin icon on the page - Positioned using normalized coordinates * current page dimensions - On click, expand to a floating card with a textarea for content - Card shows creation date and a delete button - Textarea auto-saves on blur (no save button needed) - Pin must scale position with zoom In PDFViewer.tsx, add a "note" mode to the toolbar: - When note mode is active, clicking anywhere on a page creates a sticky note - Convert click coordinates to normalized 0-1 values relative to page size - Default color is yellow; user can change it in the color selector Verify: click in note mode on page 2, sticky note pin appears, click expands it, type content, click elsewhere, content saves. Reload page, note is still there.

## 3.2 Claude Code Prompt — Annotation sidebar

Build the annotation sidebar: src/components/annotations/AnnotationSidebar.tsx Layout: fixed right panel, 280px wide, slides in/out with a toggle button. Content: - Search input at top (filters annotations by text content in real time) - Filter row: All ¦ Highlights ¦ Notes ¦ color swatches (yellow/green/pink/blue) - Sorted list of all annotations for the current document, newest first Each annotation card in the list: For highlights: - Color strip on the left matching highlight color - The selected text (truncated at 120 chars) - Note preview if one exists - Page number badge ("p.7") - Click scrolls viewer to that page and briefly pulses the highlight For sticky notes: - Color pin icon - Note content (truncated) - Page number badge - Click scrolls to that page Add an "Export" button at the bottom of the sidebar: - Exports all annotations as a Markdown file - Format: # Annotations: [Document Title] ## Page 3 ### Highlight (yellow) > [selected text] Note: [note content if any] --- ## Page 5 ... - Triggers a browser download of the .md file Add a keyboard shortcut: Cmd/Ctrl + Shift + A to toggle the sidebar. Verify: add 5 annotations, open sidebar, all appear. Search filters correctly. Verify: clicking an annotation in the sidebar scrolls to the right page. Verify: export downloads a valid Markdown file with all annotations.

End of Sprint 3. Sidebar open, all annotations listed, search works, export works.

# Sprint 4 — Document Library

The library is the home screen. It holds all uploaded PDFs, lets you organize them with tags, and persists everything to Supabase so annotations survive across devices.

## 4.1 Claude Code Prompt — Supabase schema

Set up Supabase for the project. In the Supabase dashboard, run this SQL to create the schema: CREATE TABLE documents ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID REFERENCES auth.users(id) ON DELETE CASCADE, title TEXT NOT NULL, filename TEXT NOT NULL, storage_path TEXT NOT NULL, page_count INTEGER, file_size_bytes INTEGER, tags TEXT[] DEFAULT '{}', created_at TIMESTAMPTZ DEFAULT NOW(), last_opened_at TIMESTAMPTZ ); CREATE TABLE annotations ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), doc_id UUID REFERENCES documents(id) ON DELETE CASCADE, user_id UUID REFERENCES auth.users(id) ON DELETE CASCADE, type TEXT CHECK (type IN ('highlight', 'sticky_note')), page_number INTEGER NOT NULL, data JSONB NOT NULL, -- stores the full Highlight or StickyNote object created_at TIMESTAMPTZ DEFAULT NOW() ); Enable Row Level Security on both tables. Add RLS policies so users can only read/write their own rows: CREATE POLICY "users own their documents" ON documents FOR ALL USING (auth.uid() = user_id); CREATE POLICY "users own their annotations" ON annotations FOR ALL USING (auth.uid() = user_id); Create a Supabase Storage bucket called "pdfs" (private). In src/lib/supabase.ts: - Initialize the Supabase client from env vars - Export typed helpers: uploadPDF, getDocuments, saveAnnotation, getAnnotations, deleteDocument

## 4.2 Claude Code Prompt — Auth

Add authentication using Supabase Auth. In src/pages/AuthPage.tsx: - Clean centered card with the app name - Toggle between Sign In and Sign Up - Email + password fields - "Continue with Google" button using Supabase OAuth - Show error messages inline (not alert()) - After login, redirect to / In src/hooks/useAuth.ts: - Return { user, session, isLoading, signIn, signUp, signOut } - Subscribe to onAuthStateChange In src/components/ui/ProtectedRoute.tsx: - Wrap routes that require auth - Redirect unauthenticated users to /auth Wrap / and /doc/:docId routes in ProtectedRoute. In the top navigation bar, show user avatar (initials circle) and a sign out button. Verify: sign up with a new email, get redirected to library. Verify: sign out redirects to /auth. Navigating to / redirects back to /auth.

## 4.3 Claude Code Prompt — Library page

Build the document library: src/pages/LibraryPage.tsx Layout: - Top bar: app logo left, search input center, user avatar right - Left sidebar: tag filter list (shows all tags used across docs) - Main area: document grid (3 columns on desktop, 2 on tablet, 1 on mobile) Each document card shows: - PDF thumbnail (first page rendered small using PDF.js) - Document title (editable on double-click) - File size and page count - Tags as small colored pills - Last opened date - Annotation count badge - Three-dot menu: Rename, Add tag, Delete Upload area: - Large dashed drop zone when library is empty - Floating "+" button bottom-right when docs exist - Accept PDF files only (validate file type) - Show upload progress bar - On upload: store file in Supabase Storage, save document record to DB, generate thumbnail, add to grid In src/hooks/useDocuments.ts: - Fetch all documents for the current user from Supabase - Filter by selected tags - Filter by search query (title match) Clicking a card navigates to /doc/:docId Verify: upload a PDF, it appears in the grid with a thumbnail. Verify: add a tag, filter by that tag, only tagged docs show. Verify: delete a document, it disappears from the grid.

## 4.4 Claude Code Prompt — Sync annotations to Supabase

Replace localStorage-only annotation persistence with Supabase sync. Strategy: optimistic local updates + background sync. 1. Every annotation write goes to Zustand store immediately (fast UI) 2. A sync function pushes changes to Supabase in the background 3. On doc open, fetch annotations from Supabase and hydrate the store In annotationStore.ts, update addHighlight to: - Add to local state immediately - Call supabase.from("annotations").insert() in the background - On error, show a toast "Sync failed, saved locally" In useDocumentAnnotations.ts hook: - On mount, fetch all annotations for the docId from Supabase - Merge with any local-only annotations (dedup by id) - Hydrate the Zustand store Add a sync status indicator in the toolbar: - Spinning icon while syncing - Checkmark when in sync - Warning icon if sync failed Verify: add a highlight, open a new browser tab to the same doc, the highlight appears after a moment (fetched from Supabase).

End of Sprint 4. Library works, auth works, PDFs upload to Supabase, annotations sync across devices.

# Sprint 5 — Polish & UX Details

This sprint makes the product feel finished rather than functional. These details matter enormously for daily use.

## 5.1 Claude Code Prompt — Keyboard shortcuts & reading experience

Add keyboard shortcuts and reading UX improvements. Keyboard shortcuts (show in a ? modal): H - toggle highlight mode (select text to highlight) N - toggle note mode (click to place note) S - toggle annotation sidebar Cmd/Ctrl+F - open in-document text search Cmd/Ctrl+[ - previous document in library Cmd/Ctrl+] - next document in library Escape - close any open popover/modal ? - show keyboard shortcuts modal Active mode indicator in the toolbar (pill showing "Highlight mode" or "Note mode"). In-document text search (Cmd+F): - Floating search bar at top - Highlight all matches in orange as you type - "3 of 12 matches" counter - Enter jumps to next match, Shift+Enter to previous - Escape closes search and clears match highlights Reading preferences panel (gear icon in toolbar): - Page background color: white, cream (#FAFAF7), dark (#1A1A2E) - Continuous scroll vs single page mode toggle - Two-page spread mode for wider screens Remember last scroll position and zoom for each document. - Store in localStorage as { docId: { scrollY, zoom, page } } - Restore on doc open Verify: all keyboard shortcuts work. Cmd+F finds text. Verify: close a doc and reopen it, you are back at the same position.

## 5.2 Claude Code Prompt — Highlight note quick-add

Make adding notes to highlights feel instant. When the HighlightTooltip appears after text selection: - Add a fifth icon: a small note icon - Clicking it creates a yellow highlight AND immediately opens an inline note editor below the selection - The note editor is a small floating textarea (200px wide, auto-height) - Press Enter to save and dismiss, Escape to discard the note (keep highlight) - Cmd+Enter also saves In HighlightPopover (when clicking an existing highlight): - If no note: show a faint "Add a note..." placeholder that activates on click - If note exists: show the note with an edit pencil icon - Editing is inline, saves on blur - Character counter at bottom right (max 500 chars) Verify: select text, click note icon, type note, press Enter. Verify: click the highlight again, note is visible and editable.

## 5.3 Claude Code Prompt — Tag system & document metadata

Polish the tag system and document metadata editing. In the document viewer top bar: - Show document title (editable on click) - Show tags as colored pills with an "Add tag" button - Clicking "Add tag" shows a dropdown with existing tags + "Create new" - Tag colors auto-assigned from a fixed palette (not user-chosen) In LibraryPage, the left sidebar tag filter: - Show each tag with a count badge ("market research (4)") - Multiple tags can be selected (AND filter) - "Clear filters" button appears when tags are active Document sort options (dropdown in library header): - Last opened (default) - Date added - Title A-Z - Most annotations Bulk actions (checkbox appears on card hover): - Select multiple docs - Bulk add tag - Bulk delete Verify: add tags to 3 docs, filter by tag, correct docs show. Verify: rename a doc title, persists after reload.

End of Sprint 5. Product feels polished and fast. Keyboard shortcuts, reading prefs, tag system all working.

# Sprint 6 — Deploy & Embed on Blog

Get the app live and optionally embedded on your personal blog. Two approaches covered: standalone deployment and iframe embed.

## 6.1 Claude Code Prompt — Production build & deploy

Prepare the project for production deployment on Vercel. In vite.config.ts: - Set base to "/" (or "/research/" if embedding on blog subdirectory) - Configure chunk splitting: vendor (react/react-dom), pdfjs, app code - The pdfjs worker file must be copied to the dist folder Use vite-plugin-static-copy to copy node_modules/pdfjs-dist/build/pdf.worker.min.js to dist/pdf.worker.min.js - Set the workerSrc in usePDFDocument.ts to "/pdf.worker.min.js" Create vercel.json: { "rewrites": [{ "source": "/(.*)", "destination": "/index.html" }] } Add a Content Security Policy header in vercel.json headers section. Allow: self, blob: (for PDF object URLs), your Supabase project URL. Environment variables to set in Vercel dashboard: VITE_SUPABASE_URL VITE_SUPABASE_ANON_KEY Run `vite build` and fix any TypeScript errors before deploying. In Supabase Auth settings, add your Vercel deployment URL to: - Site URL - Redirect URLs Deploy to Vercel. Verify the production build loads a PDF correctly.

## 6.2 Claude Code Prompt — Blog embed option

Optional: embed Research Studio on your blog at yoursite.com/research Option A: subdirectory deploy (cleanest) - In vite.config.ts set: base: "/research/" - Deploy to Vercel with a custom domain pointing to your blog domain - Add a /research route in your blog that renders the Vercel app in an iframe OR configure your blog CDN/reverse proxy to forward /research/* to the Vercel URL Option B: iframe embed - Deploy Research Studio to its own Vercel subdomain (e.g. research.yoursite.com) - On your blog, add a page with: <iframe src="https://research.yoursite.com" style="width:100%;height:100vh;border:none;" allow="clipboard-write" /> - In your Supabase project, add the iframe origin to allowed redirect URLs Option C: standalone domain (recommended for long term) - Buy researchstudio.app or similar - Point to your Vercel deployment - Link to it from your blog navbar Regardless of option, add a "Back to blog" link in the Research Studio top nav. Verify: app loads correctly from your chosen URL. Verify: OAuth login redirect works from the production URL.

End of Sprint 6. App is live. You can upload PDFs, highlight, take notes, and access your library from any device.

# Reference: All Tasks by Priority

Use this as a checklist when working through builds with Claude Code. P0 = must ship, P1 = ship before real users, P2 = nice to have, P3 = future.

| Pri | Task | File | Detail |
| --- | --- | --- | --- |
| P0 | PDF.js rendering | PDFViewer.tsx | All pages, canvas quality, responsive width |
| P0 | Text layer alignment | PDFPage.tsx | Three-layer structure, pixel-perfect overlay |
| P0 | Text selection capture | useTextSelection.ts | Coordinate extraction, viewport-to-PDF mapping |
| P0 | Highlight creation | annotationStore.ts | 4 colors, persist to localStorage |
| P0 | Highlight rendering | HighlightLayer.tsx | SVG rects, scale with zoom, hover state |
| P0 | Annotation persistence | annotationStore.ts | Zustand + localStorage, survives reload |
| P1 | Page navigation | PDFToolbar.tsx | Arrows, page counter, keyboard shortcuts |
| P1 | Zoom controls | PDFToolbar.tsx | Preset levels, fit-to-width, custom input |
| P1 | Sticky notes | StickyNote.tsx | Pin on page, normalized coords, textarea |
| P1 | Annotation sidebar | AnnotationSidebar.tsx | List, search, filter, scroll-to |
| P1 | Export to Markdown | AnnotationSidebar.tsx | Browser download, structured format |
| P1 | Supabase auth | AuthPage.tsx | Email + Google OAuth, protected routes |
| P1 | Document library | LibraryPage.tsx | Grid, upload, thumbnails, tags |
| P1 | Supabase sync | useDocumentAnnotations.ts | Optimistic updates, background sync |
| P2 | Highlight note quick-add | HighlightTooltip.tsx | Inline note editor on selection |
| P2 | In-document search | PDFViewer.tsx | Cmd+F, match highlights, jump to match |
| P2 | Reading preferences | PDFViewer.tsx | Background color, scroll mode, spread mode |
| P2 | Last position memory | useDocumentState.ts | Restore scroll, zoom, page on open |
| P2 | Keyboard shortcuts | ViewerPage.tsx | H/N/S/Escape/? shortcuts, mode indicator |
| P2 | Tag system | LibraryPage.tsx | Multi-select filter, count badges, bulk add |
| P3 | Freehand drawing | DrawingLayer.tsx | Canvas overlay, color picker, eraser |
| P3 | Two-page spread | PDFViewer.tsx | Side-by-side pages for wide screens |
| P3 | PDF thumbnail generation | LibraryPage.tsx | Render page 1 small for grid card |
| P3 | Bulk document actions | LibraryPage.tsx | Multi-select, bulk tag/delete |

## Common Claude Code Pitfalls to Avoid

- PDF.js worker path: Always copy the worker file to dist and set workerSrc explicitly. If you see 'Setting up fake worker' in the console, the worker is not loading.

- Coordinate system: PDF coordinates origin is bottom-left. Viewport origin is top-left. Always invert the Y axis when converting between them.

- Canvas resolution: Multiply canvas dimensions by window.devicePixelRatio. Set canvas CSS size separately. Skipping this makes text blurry on retina screens.

- Zoom and highlights: Store highlight rects at scale 1.0. Multiply by current scale when rendering. Never store scaled coordinates.

- Supabase RLS: Test RLS policies with a second user account. It is easy to accidentally grant cross-user access.

- Text layer z-index: The text layer must be on top of the highlight layer. Pointer events on the text layer should be 'text'. The highlight layer should have pointer-events none except on highlight rects.

This spec covers the complete annotation-only MVP. AI features (document Q&A, multi-doc chat, summarization) are deliberately excluded and documented separately for a future sprint.